**Sprint 1 Retrospective**

1. What we did well:

* Nice collaboration / communication
* All goals accomplished (sprint done)
* Working around everyone's schedules for meetings
* Good use of git
* Helping each other

1. What we can do better:

* Reading user stories carefully and thinking about what we are writing
* Spend a little more time researching about stories in the backlog to see if things will be feasible
* Little better with time organization (pacing ourselves better throughout the sprint)
* Look at discord more
* Proofreading
* Writing better user stories

1. Actions:

* We will name all user stories, branches, and commit messages with VA number from Jira
* Before we start coding, we will make sure to thoroughly read through our user story and acceptance criteria
* We will meet Sunday before the end of sprint 2 and go through all acceptance criteria and run through the program to make sure it all works with no typo errors, etc.