**Sprint 2 Retrospective**

|  |  |  |  |
| --- | --- | --- | --- |
| **LOVED** | **LONGED FOR** | **LOATHED** | **LEARNED** |
| Working in JS and AJAX | More time to practice everything we are working on | Errors / Researching problems | How to create anonymous objects |
| Sams help | More time | Testing | Lazy loading affects JSON (parsing to JSON) |
| Lazy loading |  | Create controller | Adding user secrets on azure |

**Actions:**

1. Organize testing better so there are no conflicts - Each person has their own repo tests file
   1. add VA number commented at top of each test so Scot knows what user story it goes with
2. Organizing create controller with a service class
3. Start work sooner rather than later
4. Ask for help earlier